## Slide 1: IT Infrastructure Integration for Acquisitions
Executive Summary | Program Plan & Risk Management

## Slide 2: Program Overview
• Objective: Seamless IT integration of acquired companies
• Duration: 16-20 weeks per acquisition
• Compliance: ISO27001, GDPR
• Scope: Infrastructure, Security, Cloud, IAM, Network, Endpoints

## Slide 3: Key Workstreams & Timeline
• Governance & Stakeholder Management (Week 1-20)
• IT Due Diligence & Assessment (Week 1-4)
• Identity & Access Management (Week 5-14)
• Network & Security Standardization (Week 5-14)
• Endpoint & PC Standardization (Week 5-14)
• Application & Data Migration (Week 6-16)
• Business Process Alignment & Change Management (Week 6-20)
• Post-Integration Support & Optimization (Week 15-20)

## Slide 4: Why This Program is Complex
• Multiple acquired companies in different countries
• Diverse IT infrastructures (on-premise & multi-cloud)
• Ensuring regulatory compliance (GDPR, ISO27001)
• Business continuity & minimizing downtime
• Vendor and stakeholder coordination across time zones
• Security challenges in standardizing IAM, Network, and Devices

## Slide 5: Why Specialized Professionals Are Needed
• Deep expertise in IT security, cloud, and network integration
• Experience in managing complex, multi-vendor environments
• Strong project management skills to ensure seamless execution
• Regulatory and compliance knowledge (GDPR, ISO27001, ITSM)
• Change management expertise to drive business adoption

## Slide 6: Risks & What Can Go Wrong
• Data loss during migration → Implement robust backup plans
• Security vulnerabilities → Conduct regular audits
• Business disruptions → Schedule migrations in low-impact periods
• Vendor delays → Plan early and maintain buffer stock
• Resistance to change → Provide training & clear communication

## Slide 7: Conclusion & Next Steps
• This program is critical for business continuity & security
• Requires specialized expertise in IT integration & compliance
• Detailed planning & execution can mitigate risks
• Next Steps: Approvals, team alignment, and execution planning